Prisma MCP Configuration

Session Record & Decision Summary

Project: VMS Estimator (CSMS)   |   Date: June 14, 2026   |   Participant: Jim (jwilson@digitalsupportsystems.com)

# Overview

This document records a working session focused on finishing the Prisma MCP (Model Context Protocol) configuration for the VMS Estimator application. The session completed the MCP plumbing, surfaced a Prisma version incompatibility between the MCP tooling and the project, evaluated the cost of resolving it, and reached a decision to keep the application on Prisma 6 for now.

# What Was Requested

The session began with the request to “finish my MCP Prisma configuration.” The Prisma plugin ships two MCP servers, and the goal was to bring both to a working state.

# Starting State

| MCP Server | Status at start | Tools |
| --- | --- | --- |
| Prisma-Local | Connected | migrate-dev, migrate-status, migrate-reset, Prisma-Studio |
| Prisma-Remote (mcp.prisma.io) | Installed, not authenticated | Required OAuth before tools became available |

# Actions Taken

- Confirmed Prisma-Local was connected and pointed at the project schema (MySQL, cctv_inventory database, 16 migrations).

- Started the OAuth flow for Prisma-Remote and provided the authorization URL.

- User authorized; the OAuth handshake completed (the authentication tools were consumed, the success signal).

- Ran a verification of the Local server via migrate-status — which exposed the core problem (below).

- Researched the official Prisma 7 configuration and upgrade guides to scope a fix.

- Presented options; user elected to keep Prisma 6 and use the project’s own CLI.

# Key Finding: Prisma 6 vs 7 Version Mismatch

The Prisma-Local MCP server is launched by the (managed, read-only) plugin config with:

"Prisma-Local": { "command": "npx", "args": ["-y", "prisma", "mcp"] }

Because of “-y prisma,” npx fetches the latest Prisma (7.8.0) every time, ignoring the project’s pinned version 6.19.3. Prisma 7 no longer accepts a url inside the datasource block, so it rejects the current schema with error P1012:

error: The datasource property `url` is no longer supported in schema files.

This is purely a version clash. The schema is valid under Prisma 6; nothing is wrong with it. The plugin’s configuration is managed and read-only, so it cannot be pinned to version 6.

# Decisions

| Decision point | Outcome |
| --- | --- |
| Scope of “finish” | Authenticate Prisma-Remote (done) |
| Resolve 6-vs-7 mismatch | Initially chose full upgrade; reversed after true scope was clear |
| Final direction | Keep app on Prisma 6; use existing CLI scripts; defer v7 upgrade |

# Final State

- Finished: Prisma MCP plumbing complete — plugin installed and Prisma-Remote authenticated via OAuth.

- Limitation: Prisma-Local MCP migrate tools are unusable on this project because they force Prisma 7 against a Prisma 6 schema.

- Note: Prisma-Remote targets Prisma Postgres cloud databases; it does not operate on this self-hosted MySQL database.

- No code changes were made to the application.

## Use these Prisma 6 scripts for database work

npm run db:migrate     # prisma migrate dev

npm run db:generate    # prisma generate

npm run db:studio      # prisma studio

npm run db:seed        # seed the database

# Deferred: The Prisma 7 Upgrade

A true v7 upgrade is a substantial, whole-project change — not a config tweak — and could not be tested in this environment. It would involve:

- Whole-project ESM conversion (“type”: “module” plus tsconfig changes), which risks breaking CommonJS config files (next.config.js, postcss.config.js, tailwind.config.ts).

- Switching to the new prisma-client generator with a required output path; the client leaves node_modules, so ~90 import lines across ~80 files must be repointed.

- A mandatory MySQL driver adapter at runtime in lib/prisma.ts (the official guide documents only Postgres/SQLite).

- Moving the seed script to tsx and adding a prisma.config.ts; the CLI no longer auto-loads .env.

## When it is okay to do the upgrade

- Between features, on a calm week — not mid-feature and not before a deadline.

- When the change can be tested end-to-end on the Windows machine (next build succeeds, app boots, a real query reaches MySQL).

- On a throwaway git branch with the database backed up.

- With prerequisites met: Node ≥ 20.19 (ideally 22.x) and TypeScript ≥ 5.4.

- There is no functional pressure — the v6 app works and npm run db:migrate already covers migrations.

## How to start

- Create a branch: git checkout -b prisma-7-upgrade

- Confirm node -v is ≥ 20.19.

- Work through it in order: bump prisma and @prisma/client to 7; add prisma.config.ts; switch the schema to the prisma-client generator with an output path; wire the MySQL driver adapter in lib/prisma.ts; repoint imports; move the seed to tsx — checking npx tsc --noEmit along the way.

- Optionally pull in Prisma’s official AI migration prompt (prisma.io/docs/ai/prompts/prisma-7) to match current guidance.